Initial Project Planning Template

| Date | 13 August 2026 |
| --- | --- |
| Team ID | -- |
| Project Name | India's Agricultural Crop Production Analysis (1997–2021) |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | Downloading Dataset | 2 | LOW | VISHNU | 13 Aug 2026 | 19 Aug 2026 |
| Sprint-1 | Data Collection | USN-2 | Loading the dataset | 1 | LOW | VISHNU | 13 Aug 2026 | 19 Aug 2026 |
| Sprint-1 | Data Preparation | USN-3 | Clean the data | 3 | meadium | VISHNU | 13 Aug 2026 | 19 Aug 2026 |
| Sprint-1 | Data Visualization | USN-4 | Developing visualization | 5 | HIGH | VISHNU | 13 Aug 2026 | 19 Aug 2026 |
| Sprint-2 | Dashboard | USN-5 | Creating Dashboard | 3 | High | VISHNU | 20 Aug 2026 | 25 Aug 2026 |
| Sprint-2 | Story | USN-6 | Creating story | 3 | Meadium | VISHNU | 20 Aug 2026 | 25 Aug 2026 |
| Sprint-2 | Documentation And Recording | USN-7 | Creating Demo | 3 | High | VISHNU | 20 Aug 2026 | 25 Aug 2026 |
| Sprint-2 | Documentation And Recording | USN-8 | Creating Documents | 5 | High | VISHNU | 20 Aug 2026 | 25 Aug 2026 |